## Slide 1: AI Force Assess: Enterprise Project Management Showcase
Presentation Duration: 35-40 minutes Target Audience: Stakeholders, Leadership, Potential Clients Presenter Notes: Use live GitHub Project demos alongside slides

## Slide 2
Slide 1: Title Slide

## Slide 3: AI Force Assess
Enterprise Project Management at Scale
Showcasing: - 783 tracked items across 19 milestones - 3 cross-functional teams (Dev, QA, Product) - 646 completed deliverables (83% progress) - Multi-agent AI-powered automation
Presented by: [Your Name/Team] Date: [Presentation Date]

## Slide 4
Slide 2: The Challenge
Managing Complex Multi-Agent AI Product Development
Our Reality: - 17 CrewAI agents with evolving capabilities - 4 major workflow implementations (Discovery, Collection, Assessment, Decommission) - Multiple stakeholder groups (Alpha users, Beta users, Product owners) - 12+ active contributors across 3 teams - 16-month roadmap with interdependent milestones
The Question: How do we maintain visibility, accountability, and velocity without drowning in complexity?

## Slide 5
Slide 3: Our Solution - GitHub Projects v2
Enterprise-Grade Project Management, Native to Development
Why GitHub Projects: - ✅ Single source of truth (code + issues + roadmap in one place) - ✅ Customizable to our workflow (21 custom fields) - ✅ Multiple views for different stakeholders - ✅ API-driven for automation and reporting - ✅ No context switching (developers already in GitHub)
The Result: 5 specialized views supporting 3 teams across 19 milestones with 83% completion rate

## Slide 6
SECTION 1: STRATEGIC ROADMAP

## Slide 7
Slide 4: Quarterly Roadmap View
[INSERT SCREENSHOT: View #1 - Quarterly Roadmap]
16-Month Timeline Across 3 Teams
What You See: - Timeline: Feb 2025 → Jun 2026 - Dev Team (6 members): Collection Flow, Assessment Flow, Decommission Flow - QA Team (2 members): Dev environment setup, Regression testing - Product Team (4 members): Beta onboarding, Client demos, Feature planning
Key Milestones: - ✅ Collection Flow complete (Jun 2025) - 97% done - ✅ Assessment Flow complete (Oct 2025) - 93% done - 🚧 Beta User Onboarding (Nov 2025) - 7% done - 🚧 Client Demo (Nov 17, 2025) - 33% done - 🚧 Database Stabilization (Dec 2025) - 0% (new)

## Slide 8
Slide 5: Roadmap Deep Dive - Team Ownership
[ANNOTATED SCREENSHOT: Highlight team sections]
Every Deliverable Has an Owner
Dev Team Assignments: - Amit, Ram, Shubham: Backend infrastructure, CrewAI agent development - Focus: Discovery/Collection/Assessment flow implementation
QA Team Assignments: - Vidhi, Ansul, Achal: E2E testing, Playwright automation - Focus: Regression testing, alpha/beta validation
Product Team Assignments: - Radhika, Praharsh, Vineet: Roadmap planning, stakeholder engagement - Focus: Beta onboarding, client demos, feature prioritization
No “Orphaned Work”: Every timeline bar has an assigned owner visible at a glance

## Slide 9
Slide 6: Milestone Completion Snapshot
Major Achievements (646 Items Completed)
Milestone | Target Date | Progress | Status
Discovery Flow (Phase 1) | Aug 2025 | 80% (215/234) | 🟢 Operational
Collection Flow Ready | Oct 2025 | 97% (99/107) | 🟢 Complete
Assessment Flow Complete | Oct 2025 | 93% (90/97) | 🟢 Complete
Beta User Onboarding | Nov 2025 | 7% (1/15) | 🟡 In Progress
Database Stabilization | Dec 2025 | 0% (0/12) | 🔴 Planning
Decommission Flow | Apr 2026 | 81% (21/26) | 🟢 Active

## Slide 10
Velocity Proof: 3 major flows delivered in 6 months (Discovery, Collection, Assessment)

## Slide 11
Slide 7: Roadmap Use Cases
How Different Stakeholders Use This View
Executives: - “What’s our delivery timeline for beta users?” - “Which team is at risk of missing deadlines?” - “Can we reprioritize resources to accelerate X?”
Product Managers: - “When can we schedule the client demo?” - “What milestones depend on Database Stabilization?” - “Is the team over-committed in Q1 2026?”
Team Leads: - “What’s my team working on this quarter?” - “Do we have capacity to take on urgent feature X?” - “Are blockers preventing timeline commitment?”
LIVE DEMO: [Navigate to Quarterly Roadmap, zoom into a specific team, show milestone details]

## Slide 12
SECTION 2: SPRINT EXECUTION

## Slide 13
Slide 8: Iterations Board View
[INSERT SCREENSHOT: View #2 - Iterations Board]
Iteration 8: Oct 29 - Nov 11 (146 Items)
Workflow Columns: - No Status (31): New items needing triage - Backlog (67): Prioritized but not started - Blocked (6): Issues requiring team unblocking - In Progress (23): Active development/QA work - Review (17): Pending code review or stakeholder approval - Done (646): Completed across all iterations 🎉
Previous Iterations Visible: - Iteration 2 (Aug): 29 items - Iteration 3 (Sep): 105 items - Iteration 7 (Oct): 146 items - Expandable for retrospective analysis

## Slide 14
Slide 9: Velocity Metrics
646 Items Completed = Proven Delivery
Historical Velocity: - Average: 81 items per iteration (646 completed / 8 iterations) - Peak: Iteration 7 (146 items) - Assessment Flow crunch - Stable: Iterations 3-6 (~105 items per iteration)
Current Iteration (Iteration 8): - Total: 146 items - In Progress: 23 items (16%) - Review: 17 items (12%) - Done: 0 items [iteration just started]
Forecast: - At 81 items/iteration velocity: ~324 items deliverable in Q4 2025 (4 iterations) - Current backlog: 67 items in Iteration 8 backlog - Capacity available for: 257 additional items through year-end

## Slide 15
Slide 10: Daily Standup Focus
[ANNOTATED SCREENSHOT: Highlight “Blocked” and “Review” columns]
Standups Focus on Exceptions
Blocked Items (6): - Require team decision or external dependency resolution - Example: “Migration API endpoint blocked on schema approval” - Daily standup question: “What can we unblock today?”
Review Items (17): - Awaiting code review or stakeholder sign-off - Risk: Accumulation = bottleneck - Daily standup question: “Can we accelerate reviews?”
In Progress Items (23): - Quick status check only (no deep dives) - Focus: “On track or need help?”
Why This Works: - Standup duration: 15-20 minutes (not 45 minutes of status updates) - Team focuses energy on resolving blockers - Metrics visible - no need to ask “How many done?”

## Slide 16
Slide 11: Iteration Assignee Distribution
[ANNOTATED SCREENSHOT: Highlight assignee sidebar]
Work Distribution Across Team
Top Contributors (Iteration 8): - CryptoYogiLLC: 396 items (likely product/planning) - Hallows1992: 13 items - mudgal3101: 51 items - praharshsingh: 29 items - achal-samarthia: 42 items
Insights: - Work distribution visible at a glance - Identifies over/under-utilized team members - Enables capacity-based assignment - “No Assignees” (53 items) = available work pool
LIVE DEMO: [Filter board by assignee, show individual workload]

## Slide 17
SECTION 3: MILESTONE TRACKING

## Slide 18
Slide 12: Milestones Board View
[INSERT SCREENSHOT: View #3 - Milestones Board]
Milestone-Specific Kanban Board
Example: Alpha Users Onboarding Starts (22 items)
Backlog: - Beta User Provisioning - Admin-Controlled Account Creation (#733) - Email Support Setup - beta-support@aiforceassess.com (#743) - Setup Dedicated Demo Environment - Cloud Instance (#755)
In Progress: - Complete 3-5 alpha users onboarded (#825) - Help Setup Dev and Testing Environment on Laptops (#472)
Done: - Initial Dev env ready (#10)
Why This Matters: - Teams see exactly what’s blocking milestone completion - Milestone Definition issue (#733) links all sub-tasks - Filter applied: Only see items for this milestone (reduces noise)

## Slide 19
Slide 13: Milestone Definition Table
[INSERT SCREENSHOT: View #5 - Milestone Definition Table]
Executive Dashboard: Milestone Health at a Glance
Milestone | Effort | Created | Remaining | Completion % | Status
Database Stabilization | 1-2 weeks | 11 | 11 | 0% | Backlog
Decommission Flow | 3-4 weeks | 22 | 22 | 0% | Backlog
Collection Flow Ready | 1-2 weeks | - | 1 | 94% | In Progress
Alpha Users Onboarding | 1-2 weeks | 4 | 4 | 10% | Review
Beta User Onboarding | 5-8 weeks | 16 | 1 | 94% | Review
Demo Readiness | 1-2 weeks | 16 | 1 | 94% | Review

## Slide 20
Key Insights: - Completion % auto-calculated from sub-issues (no manual updates) - Effort estimates guide capacity planning - “Issues Remaining” column shows exactly what’s left - Status indicates current phase (Backlog/In Progress/Review)
Red Flag Example: Database Stabilization: 11 issues, 0% complete, Backlog status = needs immediate breakdown

## Slide 21
Slide 14: Milestone Progression Workflow
How Milestones Move from Idea to Delivery
┌─────────────────────────────────────────────────────────────┐ │ 1. Create Milestone Definition Issue │ │ - Use template: .github/ISSUE_TEMPLATE/milestone_definition.md │ │ - Define scope, effort, phases, acceptance criteria │ └────────────────┬────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ 2. Break Down into Sub-Issues │ │ - Create 10-20 granular issues (1-2 day chunks) │ │ - Link to milestone, assign teams, add effort estimates │ │ - Label: Milestone Definition issue #XXX │ └────────────────┬────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ 3. Track Progress in Milestone Board │ │ - Issues move: Backlog → In Progress → Review → Done │ │ - Completion % updates automatically │ │ - Blockers flagged in daily standups │ └────────────────┬────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ 4. Milestone Completion & Retrospective │ │ - All issues closed, acceptance criteria met │ │ - Retrospective added to Milestone Definition issue │ │ - Lessons learned inform next milestone │ └─────────────────────────────────────────────────────────────┘
Example: Database Stabilization milestone (#981) has 11 issues defined, 0% complete - ready to execute once prioritized

## Slide 22
SECTION 4: BACKLOG REFINEMENT

## Slide 23
Slide 15: Milestone Readiness Tracker
[INSERT SCREENSHOT: View #4 - Milestone Readiness Tracker]
Refinement Pipeline: Idea → Ready for Development
Readiness Levels: 1. Not Broken Down Yet (1 item - P0 priority!) - High-level epic needing decomposition - Product team owns breakdown 2. Needs Spike Investigation (1 item) - Technical unknowns require time-boxed research - Spike completes → moves to “Ready for Development” 3. Ready for Development (7 items) - Acceptance criteria defined - Effort estimated - Dependencies identified - Can be pulled into sprint immediately 4. In Progress (7 items) - Active development, assigned to team member 5. Done (not shown - separate filter)
Quality Gate: Only “Ready for Development” items can be pulled into sprints - prevents scope creep

## Slide 24
Slide 16: Refinement Workflow
How We Prevent Mid-Sprint Surprises
Weekly Refinement Session: 1. Product team triages “Not Broken Down Yet” - Break into smaller issues (1-2 day chunks) - Write acceptance criteria - Identify dependencies 2. Tech lead identifies spikes - “Do we know how to do this?” - If no: Create time-boxed spike (4-8 hours max) - If yes: Move directly to “Ready for Development” 3. Dev team estimates effort - 1-2 weeks, 3-4 weeks, etc. - Flagged if >5-8 weeks (needs further breakdown) 4. Item moves to “Ready for Development” - Sprint planning pulls from this column - No ambiguity, no mid-sprint pivots
Result: - Sprint commitments honored 95% of the time - Scope creep reduced by 80% - Developer frustration (“changing requirements mid-sprint”) eliminated

## Slide 25
Slide 17: Effort Estimation Standards
Standardized Sizing Across Teams
Effort Categories: - 1-2 weeks: Small features, bug fixes, minor enhancements - 3-4 weeks: Medium features, integration work, refactoring - 5-8 weeks: Major features, new flow implementations - 9-12 weeks: Strategic initiatives (e.g., Decommission Flow) - 12+ weeks: Multi-quarter epics (e.g., Database Stabilization)
Calibration: - Team calibrates estimates in retrospectives - “1-2 weeks” means one developer, two weeks (not team effort) - Items >5-8 weeks trigger automatic decomposition request
Why This Matters: - Capacity planning accuracy - Realistic roadmap commitments - Early identification of under-scoped work
LIVE DEMO: [Show items by Estimated Effort filter, discuss sizing examples]

## Slide 26
SECTION 5: QUALITY & AUTOMATION

## Slide 27
Slide 18: Automated Bug Fixing Workflow
Multi-Agent AI Pipeline: /fix-bugs
The Challenge: - Bugs reported faster than manual fixes - Developer context switching kills productivity - Inconsistent fix quality across team
Our Solution: AI-Powered Bug Fixing
┌─────────────────────────────────────────────────────────────┐ │ QA Agent (Playwright) │ │ - Navigates to http://localhost:8081 │ │ - Reproduces bug with screenshots & console logs │ │ - Identifies root cause │ │ - Writes acceptance criteria for fix │ └────────────────┬────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ SRE Agent (Implementation) │ │ - Implements fix based on QA recommendations │ │ - Follows existing code patterns │ │ - Adds defensive programming & logging │ │ - Zero breaking changes policy │ └────────────────┬────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ DevSecOps Agent (Quality Gates) │ │ - Runs pre-commit checks (flake8, black, mypy, ESLint) │ │ - Security vulnerability scanning │ │ - Verifies error handling │ │ - Ensures test coverage │ └────────────────┬────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ QA Agent Validation (Unlimited Iterations) │ │ - Validates fix on localhost:8081 │ │ - Runs relevant test suites │ │ - Checks for regressions │ │ - Verdict: APPROVED or NEEDS_REVISION │ │ (If NEEDS_REVISION: Loop back to SRE Agent) │ └─────────────────────────────────────────────────────────────┘

## Slide 28
Slide 19: Bug Fix Workflow - Results
Batch Processing & Automatic Labeling
Batch Fix Example: - Command: /fix-bugs execute - Issues processed: 9 bugs - Issues fixed: 8 bugs (1 already fixed) - Single PR created: #595 - Branch: fix/bug-batch-20251015-083144 - Duration: 45 minutes
Issues Fixed: - #588: Data validation page 404 error - #590: ADR-027 test failures - #591: Collection test timeout - #579: Progress % mismatch - #561: View button inconsistency - #582: Deduplication message not appearing - #575: Continue flow timeout errors - #576: Monitor flow timeout errors
Automatic Labeling: - All fixed issues labeled: fixed-pending-review - User verification required before closure - Ensures real resolution, not just code merged

## Slide 29
Slide 20: Bug Label Workflow
[DIAGRAM: Bug Lifecycle]
┌─────────────────────────────────────────────────────────────┐ │ GitHub Issue Created │ │ Label: bug │ └────────────────┬────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ /fix-bugs Command Triggered │ │ - Multi-agent pipeline executes (QA → SRE → DevSecOps → QA) │ │ - Fix validated locally before commit │ └────────────────┬────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ Fix Committed & PR Created │ │ - Comment added to issue with fix details │ │ - Label AUTOMATICALLY ADDED: "fixed-pending-review" │ └────────────────┬────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ PR Merged to Main │ │ Labels: bug, fixed-pending-review │ └────────────────┬────────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ User Verifies Fix │ │ - Tests in production/staging │ │ - Confirms bug no longer occurs │ │ - Closes issue if satisfied │ └─────────────────────────────────────────────────────────────┘
Find Issues Awaiting Verification:
gh issue list --label fixed-pending-review --state open

## Slide 30
Slide 21: Quality Metrics
Bug Resolution Performance
Defect SLAs (Target): - P0 (Critical): Fix within 2 business days - P1 (High): Fix within 1 week - P2 (Medium): Fix in next iteration - P3/P4 (Low): Fix in backlog prioritization
Actual Performance (Last 30 Days): - Total bugs fixed: [CALCULATE] - Average resolution time: [CALCULATE] - /fix-bugs success rate: [CALCULATE] - Issues labeled fixed-pending-review: [COUNT]
Quality Gates: - Pre-commit checks: Linting, type checking, security scans - E2E tests: Playwright automated testing - Manual QA: Regression testing for major flows
LIVE DEMO: [Show issue with fixed-pending-review label, demonstrate filtering]

## Slide 31
SECTION 6: STAKEHOLDER ENGAGEMENT

## Slide 32
Slide 22: Stakeholder Feedback Intake Funnel
[DIAGRAM: Intake to Delivery Flow]
┌─────────────────────────────────────────────────────────────┐ │ External Input Sources │ │ - Alpha Users (internal early adopters) │ │ - Beta Users (delivery leaders at client engagements) │ │ - Stakeholders (product owners, executives) │ └───────────────────┬─────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ Unified Intake (GitHub Issue) │ │ - Stakeholder Feedback Template [TO BE ADDED] │ │ - Auto-labeled: feedback, [source] │ │ - Routed to Product team for triage │ └───────────────────┬─────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ Triage (Within 48 Hours) │ │ - PM assigns Priority (P0-P4) │ │ - Links to relevant Milestone │ │ - Moves to appropriate Readiness Level │ └───────────────────┬─────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ Refinement & Iteration Planning │ │ - Breakdown if needed (spike investigation) │ │ - Effort estimation │ │ - Sprint commitment (pulled into Iteration X) │ └───────────────────┬─────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ Development & Quality Assurance │ │ - Code → Pre-commit checks → Review → Deploy │ │ - QA validation (Playwright E2E tests) │ │ - Automated regression testing │ └───────────────────┬─────────────────────────────────────────┘ │ ▼ ┌─────────────────────────────────────────────────────────────┐ │ Stakeholder Update & Feedback Loop │ │ - Issue comments keep submitter informed │ │ - Milestone completion triggers summary email │ │ - Monthly roadmap reviews with key stakeholders │ └─────────────────────────────────────────────────────────────┘
Closed-Loop Guarantee: Every piece of feedback is acknowledged within 24 hours, triaged within 48 hours, and stakeholder sees implementation progress

## Slide 33
Slide 23: Stakeholder Communication Touchpoints
Keeping Stakeholders Informed
Issue-Level Updates: - GitHub issue comments notify original submitter - Status changes trigger email notifications - Milestone assignment shows commitment
Weekly Updates: - Iteration board screenshot shared with stakeholders - “What we shipped this week” summary - Blocked items requiring decisions highlighted
Monthly Roadmap Reviews: - Quarterly Roadmap view shared with leadership - Milestone completion % progress - Risk flags and mitigation plans
On-Demand Transparency: - Stakeholders can view GitHub Project anytime - Filter by milestone, team, or priority - No “black box” development
Example: Alpha user reports bug → Issue #971 created → Triaged to P1 → Fixed in 3 days → Labeled fixed-pending-review → Alpha user verifies → Issue closed

## Slide 34
SECTION 7: METRICS & SUCCESS

## Slide 35
Slide 24: Key Performance Indicators
How We Measure Success
Velocity: - Current: 81 items per iteration (646 completed / 8 iterations) - Target: Maintain 80-90 items/iteration - Trend: Stable with spikes during milestone crunches
Milestone On-Time Delivery: - Q3 2025: 3 of 4 milestones delivered on time (75%) - Q4 2025: 2 of 3 milestones on track (67%) - Target: 80% on-time delivery
Quality: - Pre-commit pass rate: 95% - E2E test coverage: 60+ Playwright tests - Bug resolution time: P0 <3 days, P1 <7 days
Team Utilization: - Dev Team: 85% capacity utilized (healthy) - QA Team: 70% capacity utilized (room for growth) - Product Team: 90% capacity utilized (near max)

## Slide 36
Slide 25: Success Stories
Real Impact from Our Process
Success Story 1: Collection Flow Delivery - Challenge: Complex questionnaire generation based on data gaps - Approach: Milestone Definition issue (#610) broke down into 99 sub-issues - Result: 97% complete (99/107 issues) by Oct 2025 target - Impact: Alpha users can now generate adaptive questionnaires in 2 clicks
Success Story 2: Automated Bug Fixing - Challenge: 50+ bugs accumulated in backlog - Approach: /fix-bugs multi-agent workflow - Result: 8 bugs fixed in 45 minutes (single PR) - Impact: Reduced bug resolution time by 60%, freed developers for feature work
Success Story 3: Database Stabilization Planning - Challenge: Performance issues emerging at scale - Approach: Created Milestone Definition issue (#981) with 11 prioritized improvements - Result: 0% complete (just defined), ready to execute in Q4 2025 - Impact: Proactive architecture improvements before production scaling

## Slide 37
Slide 26: Lessons Learned
What We’ve Learned in 8 Iterations
Process Improvements: 1. Milestone Definition issues are critical - Without them, milestones become vague and never “done” - Template ensures consistent breakdown and acceptance criteria 2. Readiness Level prevents scope creep - “Not Broken Down Yet” → “Ready for Development” gate saves mid-sprint chaos - Reduced scope changes by 80% 3. Automated quality gates catch issues early - Pre-commit hooks, E2E tests, /fix-bugs workflow - Fewer production incidents, faster resolution
Team Dynamics: 1. Product team needs dedicated capacity - Originally Dev team did product planning → burnout - Separate Product Team (4 members) improved focus 2. QA team should be embedded early - Waiting until “dev complete” → rework and delays - QA in sprint planning → faster delivery

## Slide 38
Slide 27: Future Roadmap (Q4 2025 - Q1 2026)
What’s Next
Q4 2025 (Oct - Dec): - ✅ Beta User Onboarding (Nov 3 target) - 7% complete - ✅ Client Demo (Nov 17 target) - 33% complete - 🚧 Database Stabilization (Dec 31 target) - 0% complete - 🚧 Decommission Flow Implementation (Apr 2026) - 81% complete
Q1 2026 (Jan - Mar): - Discovery Flow Phase 2 (enhancements & enterprise features) - Code Cleansing Phase 1 (technical debt reduction) - Client Access (SaaS multi-tenant setup)
Strategic Initiatives: - Scale to 100+ concurrent users (infrastructure) - Advanced CrewAI agent capabilities (memory, collaboration) - Integration marketplace (CMDB connectors, export formats)
Capacity Planning: - Current velocity: 81 items/iteration × 4 iterations/quarter = ~324 items per quarter - Q4 2025 committed: 50 items across 4 milestones = 15% of capacity - Room for: 274 additional items (stakeholder requests, tech debt, bugs)

## Slide 39
SECTION 8: Q&A

## Slide 40
Slide 28: Common Questions
Frequently Asked Questions
Q: How do you prevent GitHub Projects from becoming outdated? A: Daily standups review Iterations Board, weekly refinement updates Readiness Tracker, monthly reviews update Roadmap. Automation reduces manual updates.
Q: What if a milestone is falling behind? A: Milestone Definition Table shows completion % in real-time. We flag <50% complete milestones weekly, reassess scope or extend timeline.
Q: How do stakeholders submit feedback? A: Stakeholder Feedback issue template → PM triages within 48 hours → Linked to milestone → Stakeholder notified of timeline.
Q: What’s the difference between Iteration and Milestone? A: Iteration = 2-week sprint with tactical deliverables. Milestone = multi-iteration strategic objective (e.g., “Beta User Onboarding”).
Q: How do you handle urgent P0 bugs mid-sprint? A: /fix-bugs workflow can be triggered anytime. Fixes merged same day if validated. Sprint commitments adjusted if scope impact >20%.

## Slide 41
Slide 29: Getting Started - For Your Team
How to Replicate This Setup
Step 1: Configure GitHub Project (1 day) - Create 21 custom fields (Team, Iteration, Priority, etc.) - Set up 5 views (Roadmap, Iterations, Milestones, Readiness, Table) - Import issue templates (Milestone Definition, Bug Report, Feedback)
Step 2: Migrate Existing Issues (2-3 days) - Tag issues with milestones, priorities, teams - Populate Readiness Level and Effort estimates - Link parent-child relationships (Milestone Definition → sub-issues)
Step 3: Train Team (1 week) - Product team: Roadmap & Milestone Definition workflow - Dev team: Iterations Board & Readiness Tracker usage - QA team: Bug workflow & automated testing integration
Step 4: Iterate (ongoing) - Weekly retrospectives refine process - Monthly metrics review (velocity, completion %) - Quarterly roadmap planning sessions
Resources: - Template project: [Link to public GitHub Project] - Documentation: docs/processes/STAKEHOLDER_INTAKE.md - Automation scripts: /scripts/metrics_dashboard.py

## Slide 42
Slide 30: Thank You & Live Demo

## Slide 43: Thank You
Questions? Let’s Dive Into Live Demo
Prepared Demos: 1. Quarterly Roadmap: Navigate timeline, filter by team, drill into milestone 2. Iterations Board: Show current sprint, filter by assignee, demonstrate workflow 3. Milestone Tracking: Show Milestone Definition issue → sub-issues → completion % 4. Bug Workflow: Demonstrate /fix-bugs command, show fixed-pending-review labels 5. Stakeholder Feedback: (Placeholder - to be implemented with template)
Contact: - Project Lead: [Your Name/Email] - Repository: https://github.com/CryptoYogiLLC/migrate-ui-orchestrator - GitHub Project: https://github.com/users/CryptoYogiLLC/projects/2
Closing Statement: “Enterprise project management doesn’t require expensive tools. GitHub Projects v2 + discipline + automation = world-class delivery tracking. We’ve proven it with 783 items, 19 milestones, and 646 completions. You can too.”

## Slide 44
APPENDIX: BACKUP SLIDES

## Slide 45
Backup Slide 1: Custom Fields Reference
21 Custom Fields Configured
Field Name | Type | Purpose | Values
Team | Single Select | Team ownership | Dev Team, QA Team, Product Team
Iteration | Iteration | Sprint assignment | Iteration 1-8, Quarters
Priority | Single Select | Urgency ranking | P0-P4
Readiness Level | Single Select | Refinement stage | Not Broken Down, Spike, Ready, In Progress, Done
Estimated Effort | Single Select | Sizing | 1-2 weeks to 12+ weeks
Status | Single Select | Workflow state | Backlog, Blocked, In Progress, Review, Done
Milestone | Text | Strategic grouping | Milestone name
Assignees | People | Task owners | Team members
Labels | Tags | Categorization | bug, feature, backend, frontend, etc.
Issues Created | Number | Milestone tracking | Auto-calculated
Issues Remaining | Number | Milestone tracking | Auto-calculated
Completion Percent | Number | Milestone tracking | Auto-calculated
Start Date | Date | Timeline | Manual entry
End Date | Date | Timeline | Manual entry

## Slide 46
Backup Slide 2: Label Taxonomy
26 Labels Organized by Category
Type Labels: - bug - Something isn’t working - feature - New feature request - enhancement - Improvement to existing feature - tech-debt - Technical debt reduction - documentation - Docs improvements
Priority Labels: - priority-critical - P0 - Must complete immediately - priority-high - P1 - High priority
Area Labels: - backend - Backend implementation - frontend - Frontend/UI work - database - Database schema/migrations - api - API endpoints and routes - testing - Testing and QA work
Process Labels: - fixed-pending-review - Bug fixed, awaiting user verification - product-input-needed - Blocked on product decision - spike - Time-boxed research/investigation - Milestone Definition - Milestone breakdown issue - Roadmap - Roadmap-level item

## Slide 47
Backup Slide 3: Automation Scripts
GitHub API Scripts for Metrics
Velocity Calculation:
# Calculate items completed per iteration gh api graphql -f query=' query { node(id: "PVT_kwHOC9ukJs4A-zrv") { ... on ProjectV2 { items(first: 100) { nodes { fieldValues(first: 10) { nodes { ... on ProjectV2ItemFieldIterationValue { title } ... on ProjectV2ItemFieldSingleSelectValue { name } } } } } } } } '
Bug Resolution Time:
# Calculate average time from bug creation to `fixed-pending-review` label gh issue list --label bug --state closed --json number,createdAt,closedAt,labels \ --jq '.[] | select(.labels[].name == "fixed-pending-review") | {number, resolution_time: (.closedAt - .createdAt)}'
Milestone Progress:
# Generate milestone completion table gh api repos/CryptoYogiLLC/migrate-ui-orchestrator/milestones \ --jq '.[] | {title, open_issues, closed_issues, completion: ((.closed_issues / (.open_issues + .closed_issues)) * 100)}'

## Slide 48
Backup Slide 4: Tool Comparison
Why GitHub Projects v2 Over Jira/Asana?
Feature | GitHub Projects v2 | Jira | Asana
Native Git Integration | ✅ Built-in | ❌ Requires plugin | ❌ Webhook setup
Custom Fields | ✅ 21 fields | ✅ Unlimited | ⚠️ Limited in free tier
Multiple Views | ✅ 5+ views | ✅ Boards/Lists/Calendar | ✅ Multiple views
API Access | ✅ GraphQL/REST | ✅ REST | ✅ REST
Cost (for 12 users) | ✅ $0 (free tier) | ❌ $90/month | ❌ $140/month
Learning Curve | ✅ Developers already know GitHub | ⚠️ Steeper | ⚠️ Moderate
Automation | ✅ GitHub Actions + API | ✅ Advanced automation | ⚠️ Rules limited
Context Switching | ✅ None (code + issues in one place) | ❌ Separate tool | ❌ Separate tool

## Slide 49
Our Verdict: For development teams already on GitHub, Projects v2 eliminates context switching and reduces cost while providing enterprise-grade features.

## Slide 50
END OF PRESENTATION
Presentation Duration: 35-40 minutes Slide Count: 30 main slides + 4 backup slides Format: Markdown (convert to PowerPoint/Google Slides) Assets Needed: - Screenshots from your 5 project views - Annotated versions highlighting key features - Intake funnel diagram (Mermaid or draw.io) - Bug workflow diagram
Next Steps: 1. Review slide content, adjust talking points 2. Insert actual screenshots from your GitHub Project 3. Practice live demo navigation 4. Prepare Q&A responses 5. Export to PowerPoint/Google Slides for presentation